CBAM Engine

Launch Readiness Assessment

MatDataHub · October 01, 2026

Based on adversarial QA testing across ~200 synthetic rows

CONFIDENTIAL — INTERNAL USE ONLY

# Executive Summary

The CBAM calculation engine has been rigorously tested through multiple adversarial fix cycles against independent hand-built answer keys. The engine logic is verified and trustworthy for scenario modeling, supplier risk assessment, and internal budgeting.

Four gaps remain between the current state and production readiness as a system of record for actual EU customs filings. This document details each gap, its risk level, and concrete remediation steps.

| Posture | Prerequisites | Use Case |
| --- | --- | --- |
| Launch Now | Add disclaimers | Planning & estimation tool |
| System of Record | Gap 3 (defaults) + Gap 4 (sign-off) | Actual CBAM tax filings |
| Global Scale | Gap 1 (performance) + Gap 2 (security) | Multi-tenant production SaaS |

# Section 1: Verified Capabilities

The following capabilities have been independently verified with per-row reconciliation against hand-built answer keys:

| Capability | Evidence | Status |
| --- | --- | --- |
| Carbon factor application (direct-only vs direct+indirect by sector) | Steel/Al direct, Cement/Fert both | ✓ Verified |
| CBAM cost netting against domestic carbon prices | Carbon price floor, €75 reference, boundary cases | ✓ Verified |
| EU/EEA origin exemptions (Iceland, Liechtenstein, Norway, Switzerland) | XF-03/04/05/06, EX-03 | ✓ Verified |
| EU-27 destination scope (EFTA excluded from destination list) | EX-03 Switzerland destination fix | ✓ Verified |
| Transitional → Definitive phase boundary (pre-2026 = €0) | DT-01 through DT-06 | ✓ Verified |
| 50-tonne de minimis threshold (row-level, sector-aware) | threshold_A and threshold_B CSVs | ✓ Verified |
| Phase-in year toggle (2.5% / 5% / 100%) | Dashboard reconciliation across all three views | ✓ Verified |
| Plausibility bounds (50 t/t, sector-scoped) | IN-06 steel indirect correctly ignored | ✓ Verified |
| Input sanitisation (Inf, NaN, negatives, formula injection) | Full edge-case suite | ✓ Verified |
| Duplicate ID detection (case + whitespace insensitive) | EDGE-DUP variants | ✓ Verified |
| CN code validation (including 2507 cement scope) | SC-05 calcined kaolinic clay | ✓ Verified |
| ESG scoring (data quality, lead time, geopolitical, supplier risk) | ES-00/11/12 spread (10/5/0 points) | ✓ Verified |
| Missing-field flagging without blocking math | Design-intentional flag-but-don't-exclude | ✓ Verified |
| Dashboard ↔ CSV export reconciliation | Both v2 and v3 datasets, to the kilogram | ✓ Verified |

# Section 2: Gap Analysis

## Gap 1: Scale Testing

Risk Level: MEDIUM

All testing capped at approximately 120 rows. There is no signal on correctness or performance at real-world scale.

### What 'real-world' looks like:

A mid-size EU importer: 2,000–10,000 BOM line items per year

A large manufacturer: 50,000+ across multiple plants

Concurrent API users uploading simultaneously

### Recommended Actions:

☐ Generate a 10,000-row synthetic BOM with realistic distributions and verify totals reconcile

☐ Profile process_bom() execution time and memory at 10K / 50K / 100K rows

☐ Load-test the /api/v1/materials/bom-analyze endpoint with concurrent uploads

☐ Add streaming/chunked processing if single-file memory exceeds acceptable limits

## Gap 2: Security Beyond the Data Layer

Risk Level: MEDIUM

CSV-injection and input sanitisation are verified. Authentication, authorization, data isolation, and API hardening are untested. For a tool handling confidential supplier and pricing data, this is not optional before a global launch.

### Recommended Actions:

☐ Pen-test the API endpoints (auth bypass, IDOR, rate limiting under load)

☐ Verify tenant data isolation — one customer's BOM must never leak to another

☐ Audit token handling, session management, and credential storage

☐ Review CORS, CSP headers, and HTTPS enforcement

☐ Confirm GDPR compliance for storing supplier names, pricing, and country data

## Gap 3: Default Values Are Outdated

Risk Level: CRITICAL

⚠  HIGHEST PRIORITY — The definitive CBAM period started 1 January 2026. The fallback factors in the engine (steel 2.01, hydrogen 10.4, etc.) are transitional-period values from 2023. The Commission has published new country- and product-specific defaults with mandatory markups: +10% in 2026, +20% in 2027, +30% in 2028. Any company relying on fallback values will systematically understate their CBAM liability.

### Impact:

| Year | Markup | Example: Steel Default |
| --- | --- | --- |
| 2025 (transitional) | 0% | 2.01 t/t (current engine value) |
| 2026 (definitive) | +10% | ~2.21 t/t |
| 2027 | +20% | ~2.41 t/t |
| 2028 | +30% | ~2.61 t/t |

### Recommended Architecture:

The hardcoded FALLBACK_CARBON_FACTORS dictionary should be replaced with a database-backed lookup pipeline:

Data Source: Commission-published Excel files containing country × CN code × year default values

ETL Pipeline: A script or admin endpoint that ingests these Excel files into a cbam_defaults database table

Database Table: Keyed on (cn_code_prefix, origin_country, year), with the year-specific markup already applied

Runtime Lookup: process_bom() queries this table first; falls back to the hardcoded dict only if the CN/country combo is missing

Audit Column: New Emissions_Source values: COMMISSION_DEFAULT vs SUPPLIED vs LEGACY_FALLBACK

Staleness Check: Warn if the defaults table hasn't been refreshed in >90 days

### Action Items:

☐ Download the Commission's current definitive-period default value Excel files

☐ Build a cbam_defaults database table keyed on (cn_code_prefix, origin_country, year)

☐ Apply the year-specific markup (+10%/+20%/+30%) automatically

☐ Modify process_bom() to query this table first, falling back to the dict as last resort

☐ Build an admin endpoint or script to re-import when the Commission publishes updates

☐ Add a staleness check: warn if defaults haven't been refreshed in >90 days

## Gap 4: External Regulatory Sign-Off

Risk Level: HIGH

All testing was adversarial QA using invented data and general knowledge — not a customs lawyer's or CBAM verifier's review. The definitive period now requires mandatory third-party verification by an accredited CBAM verifier for the data a company actually files.

### Specific Uncertainties Flagged During Testing:

Whether iron ore and calcined kaolinic clay definitively fall under Annex I scope (best-guess inclusion)

The exact boundary between 'reporting-only' and 'financially liable' for edge-case dates

Whether the 50t de minimis threshold applies per-importer or per-declarant

### Action Items:

☐ Engage a qualified CBAM advisor or trade-compliance firm to review the rule implementation

☐ Cross-reference all CN code scope decisions against the official Annex I list

☐ Add prominent disclaimers: 'For planning purposes only — not a substitute for professional CBAM advice'

☐ Consider a 'compliance mode' toggle that adds conservative assumptions and flags all uncertainties

# Section 3: Scope Decision — EU-Only vs Multi-Jurisdiction

The current engine covers EU CBAM only, which already applies to any exporter worldwide shipping into the EU-27. 'Global' customer reach is inherent to the current feature.

| Jurisdiction | Status | Timeline |
| --- | --- | --- |
| EU CBAM | Definitive period live | January 2026 → |
| UK CBAM | Announced | January 2027 → |
| Australia CBAM | Under consideration | TBD |
| Canada CBAM | Under study | TBD |

ℹ  Adding UK CBAM support is new functionality requiring separate carbon pricing references, different CN/HS code mappings, and UK-specific exemption rules. It should not block EU launch but should be planned as a distinct feature track sharing the same database-backed architecture.

# Section 4: Recommended Launch Posture

| Phase | Prerequisites | Use Case | Timeline |
| --- | --- | --- | --- |
| Launch Now | Add disclaimers to the UI | Planning & estimation tool, supplier risk assessment, internal budgeting | Immediate |
| System of Record | Gap 3 (current defaults) + Gap 4 (regulatory sign-off) | Actual CBAM tax filings submitted to EU customs | 4–8 weeks |
| Global Scale | Gap 1 (performance) + Gap 2 (security hardening) | Multi-tenant production SaaS with concurrent users | 8–12 weeks |

Bottom Line: The engine is trustworthy for what was tested. It should not calculate numbers a real company submits to EU customs until the default-value source is current and someone with real CBAM authority has signed off on it.

— End of Document —